# QA Automation Report - Saweria Telegram Bot

Project: @jsubpaymentbot / Saweria Payment Module / Node.js / Telegraf / MongoDB / Railway

Tanggal report: 24 June 2026, 21:38 WIB

Dibuat oleh: Senior QA Automation Engineer + Node.js Backend Engineer

Catatan safety: report ini tidak memuat .env, token, MongoDB URI lengkap, credential Saweria, ADMIN_CHAT_ID, session secret, atau API key.

# A. Executive Summary

| Item | Hasil |
| --- | --- |
| Status project | NOT READY untuk production serius |
| Automation test | Sudah dibuat dan bisa dijalankan lokal non-production |
| Hasil npm test | 13 PASS, 5 FAIL |
| Payment asli | Tidak dijalankan |
| Telegram real / broadcast | Tidak dijalankan |
| Database production | Tidak disentuh / tidak direset |
| Risiko terbesar | Stok belum atomic sehingga 1 stok bisa terkirim ke lebih dari 1 order |

Blocker utama:

• P0 Stock fulfillment belum atomic: Stock.findOne tanpa status AVAILABLE dan tanpa update SOLD/USED.

• P1 Payment success belum idempotent: used_count diskon naik lagi saat success diproses ulang.

• P1 /fix_db langsung mutate data tanpa dry-run/backup/audit log.

• P1 /health command belum ada walau README mengklaim health monitor.

• P2 Order ID masih ORD- + Date.now(), rawan collision saat order paralel.

• P1 Dependency audit menemukan vulnerability dari cloudscraper/request legacy chain.

# B. Source Code Audit Evidence

| Area | File / Fungsi | Evidence | Dampak | Priority |
| --- | --- | --- | --- | --- |
| Fulfillment stok | store.js:80 fulfillOrder | Stock.findOne({ product_id }) lalu push content; tidak update status. | Stok digital bisa dikirim dobel. | P0 |
| Stock status | database.js:32 StockSchema | Ada field status default AVAILABLE, tapi fulfillment tidak memakainya. | Status tidak berubah SOLD/USED. | P0 |
| Discount timing | index.js:193 onPaymentSuccess | Setiap success melakukan $inc used_count tanpa guard order PENDING. | Callback/retry bisa consume diskon dua kali. | P1 |
| /testpay | index.js:1122 handleTestPay | Admin-only dan status SUCCESS guard ada. | Command aman untuk basic mock, tapi bergantung pada fulfillment yang belum atomic. | P1 |
| /fix_db | index.js:717 handleFixDb | Langsung updateMany tanpa dry-run/backup/log. | Berbahaya untuk production DB. | P1 |
| /reset_db | index.js:737 handleResetDb | Admin-only + CONFIRM ada. | Guard dasar PASS, tetap jangan diuji di production. | P1 |
| /health | index.js:1142 HTTP alive only | Tidak ada bot.command("health"). | Railway Online tidak membuktikan DB/env/scheduler sehat. | P1 |
| Order ID | store.js:57 createOrder | const orderId = "ORD-" + Date.now(); | Duplicate key saat order same millisecond. | P2 |
| Security cleanup | .gitignore + git ls-files | .env/store.db*/node_modules ada lokal tapi tidak tracked; .gitignore diperkuat. | Release harus clean. | P0 |
| Dependencies | package-lock / npm audit | cloudscraper -> request -> form-data/qs/tough-cookie/uuid vulnerable. | Security debt sebelum production serius. | P1 |

# C. Bug Register

| Bug ID | Judul | Priority | Area | Evidence | Impact | Recommended Fix | Checklist ID | Risk ID | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-P0-STK-01 | Stok tidak atomic | P0 | Fulfillment | store.js:80 | Duplicate fulfillment | findOneAndUpdate AVAILABLE -> SOLD/USED + order_id + fulfilled_at | STK-06/STK-07 | R-STK-01 | FAIL |
| BUG-P1-PAY-01 | Payment success tidak idempotent | P1 | Payment/Discount | index.js:193 | used_count dan CRM stats naik ulang | Process success hanya dari PENDING; simpan success_processed_at | PAY-09 | R-PAY-01 | FAIL |
| BUG-P1-ADM-02 | /fix_db tanpa dry-run | P1 | Admin DB | index.js:717 | Mutasi production tanpa preview | /fix_db dry-run, /fix_db APPLY CONFIRM, backup/log | ADM-09 | R-ADM-02 | FAIL |
| BUG-P1-OPS-01 | /health command belum ada | P1 | Ops | README vs index.js | Tidak ada health evidence | Tambah admin-only /health: DB/env/memory/scheduler no secret | OPS-01 | R-OPS-01 | FAIL |
| BUG-P2-ORD-01 | Order ID collision | P2 | Order | store.js:57 | Duplicate key order paralel | crypto.randomUUID atau nanoid; tetap prefix ORD | ORD-01 | R-ORD-01 | FAIL |
| BUG-P1-CRM-02 | Broadcast manual belum dry-run | P1 | CRM | index.js:365 runBroadcast | Risiko broadcast real accidental | Tambah preview target + confirm + dry-run mode | CRM-02 | R-CRM-01 | FAIL |
| BUG-P1-SEC-DEP-01 | Dependency vulnerable | P1 | Dependency | npm audit prod | 2 critical + 6 moderate | Ganti cloudscraper/request path; prefer axios/official fetch/fallback | SEC/DEP | R-REL-01 | OPEN |

# D. Checklist Execution Result

| Checklist ID | Nama Test | Priority | Result | Evidence | Notes |
| --- | --- | --- | --- | --- | --- |
| SEC-00..03 | Security cleanup repo/gitignore | P0 | PASS | npm run test:security: 3 PASS | Strict local scan optional: QA_STRICT_LOCAL_SCAN=1 |
| STK-06 | Stock status atomik | P0 | FAIL | tests/unit/stock-atomic.test.js | Stock tetap AVAILABLE dan content terkirim 2x |
| STK-07 | Race condition stok | P0 | FAIL | Parallel fulfill 2 order, stock 1 | Butuh atomic findOneAndUpdate |
| PAY-09 | Discount timing | P1 | PARTIAL FAIL | Pending PASS; repeated success FAIL | used_count jadi 2 |
| ADM-07 | /testpay admin-only | P1 | PASS | tests/commands/testpay.test.js | Normal user ditolak |
| ADM-08 | /testpay idempotent command | P1 | PASS | Second command lihat SUCCESS dan tidak proses ulang | Core fulfillment tetap perlu fix |
| SEC-07 | /reset_db CONFIRM guard | P1 | PASS | tests/commands/reset-db-confirm.test.js | Admin tanpa CONFIRM preserve data; user ditolak |
| ADM-09 | /fix_db safety | P1 | FAIL | tests/commands/fix-db.test.js | Langsung mutate, tidak dry-run |
| CRM-01/03/05/07/08 | CRM basic guards | P1 | PASS partial | static source checks | Blocked/throttle/drip guard ada |
| CRM-02 | Broadcast dry-run | P1 | FAIL | tests/crm/broadcast-safety.test.js | Tidak ada dry-run |
| OPS-01 | /health command | P1 | FAIL | tests/health/health-check.test.js | Tidak ada bot.command health |
| BOT-08 | getActiveProducts active filter | P2 | PASS | tests/unit/products-active.test.js | Product inactive tidak tampil |
| ORD-01 | Order ID uniqueness | P2 | FAIL | tests/unit/order-id-collision.test.js | Duplicate ORD-1234567890 |

# E. Automation Test Architecture

• Framework: Jest, CommonJS, Node testEnvironment.

• Database: mongodb-memory-server; test tidak memakai MONGODB_URI production.

• Telegram: mock ctx di tests/helpers/mock-ctx.js; tidak mengirim pesan real.

• Saweria: tidak dipanggil; payment success disimulasikan via handler dan mock order.

• Testability patch: index.js tidak menjalankan bot.launch/HTTP server saat NODE_ENV=test.

• Command handler diekspor: handleTestPay, handleResetDb, handleFixDb, onPaymentSuccess.

• Security scan: git tracked sensitive files + .gitignore coverage; strict local scan opsional.

• CRM/Health saat ini static/source checks karena engine belum dipisah jadi service injectable.

# F. File Test / Automation yang Dibuat

• jest.config.js

• tests/setup/mongo-memory.js

• tests/helpers/mock-ctx.js

• tests/security/sensitive-files.test.js

• tests/unit/stock-atomic.test.js

• tests/unit/discount-timing.test.js

• tests/unit/products-active.test.js

• tests/unit/order-id-collision.test.js

• tests/commands/testpay.test.js

• tests/commands/reset-db-confirm.test.js

• tests/commands/fix-db.test.js

• tests/crm/broadcast-safety.test.js

• tests/health/health-check.test.js

• QA_AUTOMATION.md

# G. Implementasi Automation

Perubahan utama:

• package.json: menambah script test/test:security/test:unit/test:commands/test:crm/test:health/qa:smoke.

• package-lock.json: update dependency untuk Jest dan mongodb-memory-server.

• .gitignore: tambah logs/ dan coverage/.

• admin.js: hapus import uuid yang tidak dipakai dan menyebabkan Jest gagal parse ESM dependency.

• index.js: guard NODE_ENV=test agar import tidak menjalankan bot/HTTP server; skip notifyAdmin dan post-purchase upsell saat test; export handler untuk mock testing.

Catatan: patch ini bukan refactor besar dan tidak mengubah behavior production kecuali menghapus import tidak dipakai.

# H. Commands yang Harus Dijalankan

npm install
npm test
npm run test:security
npm run test:unit
npm run test:commands
npm run test:crm
npm run test:health
npm run qa:smoke
QA_STRICT_LOCAL_SCAN=1 npm run test:security
npm audit --omit=dev --audit-level=moderate --registry=https://registry.npmjs.org
npx gitleaks detect --source . --no-git

# I. Deploy / Railway Verification Guide

1. Buka Railway project vivacious-connection.

2. Pilih environment production.

3. Pilih service bot-toko-otomatis.

4. Cek boot log: MongoDB connected, tidak ada token/URI dicetak.

5. Cek memory usage dan restart count.

6. Test /start ke @jsubpaymentbot dari user biasa.

7. Pastikan produk inactive tidak tampil.

8. Buat order dummy/test nominal kecil hanya jika disetujui.

9. Owner/admin Jokanwar jalankan /testpay <ORDER_ID>.

10. User biasa coba /testpay, /fix_db, /reset_db CONFIRM dan harus ditolak.

11. Cek order SUCCESS dan stok SOLD/USED setelah P0 fix diterapkan.

12. Jangan broadcast real; gunakan dry-run setelah fitur tersedia.

13. Restart service hanya setelah Aan memberi izin eksplisit.

14. Setelah restart, cek pending order tidak hilang dan scheduler tidak double-send.

# J. Final Recommendation

Kesimpulan: project belum aman production serius. Automation sudah siap untuk membuktikan readiness, dan saat ini sengaja merah pada bug yang benar-benar perlu diperbaiki.

3 fix wajib:

• Atomic stock claim + idempotent fulfillment.

• Payment success idempotent termasuk discount used_count dan CRM stats.

• /fix_db dry-run/backup/audit log + apply confirmation.

3 test wajib hijau sebelum publish:

• tests/unit/stock-atomic.test.js

• tests/unit/discount-timing.test.js

• tests/commands/fix-db.test.js plus test:security

File yang perlu diubah berikutnya: store.js, index.js, database.js/schema stock/order metadata, scheduler/broadcast service, dan README QA/deploy.

Yang jangan disentuh dulu: deploy production, reset DB production, payment asli, broadcast real, dan refactor besar di luar P0/P1.

# Appendix - Test Run Evidence

Full npm test terakhir: 10 suites total, 5 passed, 5 failed; 18 tests total, 13 passed, 5 failed.

npm run test:security: 1 suite passed, 3 tests passed.

npm audit --omit=dev --registry=https://registry.npmjs.org: 8 production vulnerabilities, terdiri dari 6 moderate dan 2 critical pada chain cloudscraper/request.